## Slide 1: CSG234 Project Methods and Professionalism
Unit Review
These slides are intended to give students a clear understanding of what they might expect in the exam – and how they might go about preparing for the end of semester exam.

## Slide 2: Covered in this Session
Exam format
Areas discussed over the semester
Sample exam paper

## Slide 3: Exam Format
Two hour exam + 5 Minutes Reading Time
Closed book
40% of unit mark
Answer ALL questions

## Slide 4: Exam Hints
Dot points or no Dot points?
Writing style – do you have messy writing
Diagrams
Case Study examples
Real World examples

## Slide 5: Sample Questions
The following questions are indicative of the level of difficulty of the exam questions
Answers will not be provided
They are not the exam questions
You are encouraged to discuss the questions

## Slide 6: Intro to Project Management
Problems with project delivery
Why projects fail
Factors that influence project success
What is a project?
What is project management?
Characteristics of effective project managers

## Slide 7: Initiating
SDLC (Systems Development Lifecycles)
  problem defn, analysis, design, coding, testing, implementation
PLC (Project Lifecycle)
  Initiating, planning, executing, monitoring/controlling, closing
Initiating
  Prepare a business case for the project
  Create the project charter.
  Identify and understand project stakeholders.
  Develop a preliminary scope statement.
The PMBOK describes 10 areas of knowledge – cost mgt, scope mgt etc. Describe the documentation produced in each area and the difficulties associated with producing it.

## Slide 8: Scope Management
Scope planning
Scope definition
WBS creation
Scope control
What is involved in project scope management?
Why is good scope management so important on information technology projects?
Many projects suffer from scope creep. How can it be avoided?

## Slide 9: Time Management
Time planning processes and outputs
Estimation techniques
Schedule development
Why is activity definition the first process involved in project time management?
How do you control changes to project schedules?
What role does the WBS play in time management?

## Slide 10: Cost
  Cost estimating
  Cost budgeting
  Cost control
  “Time is money”. In what ways are time management and cost management connected and in what ways do they differ?

## Slide 11: Quality Management
What is quality?
The quality movement (eg Edward Deming) and its influence on IT
The makeup of a Quality plan
  QA of work packages
  Quality improvement techniques
Software Quality Assurance (SQA) is an umbrella activity that relates to both assuring the quality of work packages, and improving the process. Why is this important?
Give an example of where Quality becomes more important than any other element of Project Management.

## Slide 12: Risk Management
Risk Identification
Risk Quantification & Estimation
Risk Evaluation & Prioritisation
Risk Mitigation risk treatment
Risk Monitoring and control
Risk identification precedes other risk management processes. There are many techniques for identifying potential risks. Name 3 techniques for risk identification and discuss their usefulness.

## Slide 13: HR Management
Human resource planning
Acquiring the project team
Developing the project team
Managing the project team
Describe the Tuckerman model of team development. (“Norming, Forming, Storming” etc) What might members of a team experience at each stage? Discuss the model’s validity in terms of your experience in team work.

## Slide 14: Communications and Stakeholders Management
Communications planning
Information distribution
Performance reporting
Managing stakeholders
Who are the stakeholders in a project? Why do they need to be managed and how can this be achieved?
Describe five guidelines to improve time spent at meetings

## Slide 15: Agile Project Management
What is Agile?
What is a Standup meeting?
The role of Scope?
The importance of the Solutions development Team vs the Project manager.
Does Agile suit long term projects?
Describe how Agile works with Traditional PM.

## Slide 16: Ethics and Professionalism
Ethics and Professionalism defined.
The role of Professional Associations
Ensure you read and understand the ACS code of Ethics and the Code of Professional Conduct.
The Australian Computer Society (ACS) has developed a Code of Ethics that incorporates Standards of Conduct, to which its members must subscribe.
(a) What is a Code of Ethics, how is it developed, and who benefits from it?
(b) The ACS Code of Ethics specifies 6 values and ideals and goes on to elaborate how a member must incorporate these into their professional behaviour. What are these 6 values and ideals?