## Slide 1: Project Integration Management
School of Computer and Security Science
CSG2344 Project methods and Professionalism
Agile Project Management (Agile Part 2)
ECU Copyright 2015 – CSG 2344 School of Computer and Security Science

## Slide 2: Traditional incorporating Agile
Although some traditional Project Management teams may resist Agile,
there is an increasing shift towards large scale projects that use both Traditional and Agile approaches to a project.
ECU Copyright 2015 – CSG 2344 School of Computer and Security Science

## Slide 3: Benefits of Agile / Traditional integration
Large scale projects may feel more comfortable with the financial checks and balances of traditional project management
At the same time – the ICT innovations that drive the success of many projects will more successful (and less risky) if given an Agile pathway through which to quickly develop solutions.
ECU Copyright 2015 – CSG 2344 School of Computer and Security Science

## Slide 4: Agile is Fast
Agile methods generally outpace other ways
because they allow developers to begin developing (something) almost immediately.
Many large-scale firms often complain that their software dev people spend too much time sitting around waiting for projects
Because it is more rewarding for developers – there is a tendency to see more creativity.
ECU Copyright 2015 – CSG 2344 School of Computer and Security Science

## Slide 5: Feasibility can be set up in minutes
The Pre-Project requirements for a feasibility can simply be a 2 minute discussion in an elevator !
Once you have made a “pitch” – and you’ve been given the ok to proceed – the Agile system ensures risk management by asking the “go – no go” question regularly ( and at all iterations)
ECU Copyright 2015 – CSG 2344 School of Computer and Security Science

## Slide 6: Agile Estimations
Feasibility
Develop an outline plan – usually less than 10 requirements
Foundations
Refined estimates based on deeper knowledge – usually less than 100 requirements
Exploration and Engineering
Revised estimates based on each previous timebox – usually more than 100 requirements
Project Go/No-go
Project Go/No-go
ECU Copyright 2015 – CSG 2344 School of Computer and Security Science

## Slide 7: Feasibility done in under an hour
Feasibility sessions are typically done quickly
Feasibility is simply a pathway to deciding that it is definitely worth proceeding.
Decide the basic needs (Scope)
(usually less than 10 requirements)
ECU Copyright 2015 – CSG 2344 School of Computer and Security Science

## Slide 8: Agile Estimations
Feasibility
Develop an outline plan – usually less than 10 requirements
Foundations
Refined estimates based on deeper knowledge – usually less than 100 requirements
Exploration and Engineering
Revised estimates based on each previous timebox – usually more than 100 requirements
Project Go/No-go
Project Go/No-go
ECU Copyright 2015 – CSG 2344 School of Computer and Security Science

## Slide 9: Foundations
This is where firm and enduring foundations are established ( ie the things that you cannot see changing in the life of the project)
Decide the Baseline high-level requirements (Prioritise Requirements List)
Decide the business processes that will be supported by the proposed solution
Detail the Business Case (The Big Picture)
Identify the physical infrastructure of the solution (EDUF)
Define the technical standards
Decode how the quality will be assured.
Describe the likely development lifecycle.
ECU Copyright 2015 – CSG 2344 School of Computer and Security Science

## Slide 10: BADs, SADs and DADs
Business Area Definition
The Business Area Definition (BAD) should be created for any project where the proposed solution impacts on the way “Business as Usual” is conducted in the organisation.
For Software projects – this should include a statement from a business perspective of the expected life expectancy and maintenance strategy for the system to be used.
ECU Copyright 2015 – CSG 2344 School of Computer and Security Science

## Slide 11: BADs, SADs and DADs
System Architecture Definition
The System Architecture Definition (SAD) should be created for any project where there is a systems aspect to the solution.
It defines the technical framework within which the solution will be developed and provides a high-level description of the architecture for that solution.
ECU Copyright 2015 – CSG 2344 School of Computer and Security Science

## Slide 12: BADs, SADs and DADs
Development Approach Definition
The Development Approach Definition (DAD) defines how the Solution Development Team will develop and how they ( and other technical experts) will assess the fitness for purpose of the solution.
All practices should be developed iteratively.
ECU Copyright 2013 – CSG2344 School of Computer and Security Science
ECU Copyright 2015 – CSG 2344 School of Computer and Security Science

## Slide 13: Agile Estimations
Feasibility
Develop an outline plan – usually less than 10 requirements
Foundations
Refined estimates based on deeper knowledge – usually less than 100 requirements
Exploration and Engineering
Revised estimates based on each previous timebox – usually more than 100 requirements
Project Go/No-go
Project Go/No-go
ECU Copyright 2015 – CSG 2344 School of Computer and Security Science

## Slide 14: Exploration
Iteratively and Incrementally investigate detailed business requirements
(and translate them into a viable solution)
Elaborate on the Prioritise Requirements List
Explore the Full detail of the Business Need
Create a functional solution that demonstrably meets the needs of the business
Only move to Exploration once everything in Foundations is completed.
ECU Copyright 2015 – CSG 2344 School of Computer and Security Science

## Slide 15: Engineering
Refine the evolving solution from the exploration phase
(refine the products required to successfully operate and support the solution)
Make sure that the evolving solution meets the original vision
Make sure that the technical elements are sound
All stakeholders must have some agreement here.
Constantly Work towards a deployable solution
ECU Copyright 2015 – CSG 2344 School of Computer and Security Science

## Slide 16: Post - Project
Deploy the solution
Check that the benefits described in the Business Case have actually been achieved in the deployed solution.
All stakeholders are in agreement
The Business sponsor agrees
The Business Visionary agrees
ECU Copyright 2015 – CSG 2344 School of Computer and Security Science

## Slide 17: Traditional versus Agile
Scope
Time
Cost
Time
Cost
Scope
Quality
Quality
Traditional Project Approach
Agile Approach
ECU Copyright 2015 – CSG 2344 School of Computer and Security Science

## Slide 18: MoSCoW Principle
M – Must Have
S – Should Have
C – Could Have
W – Wont Have
(right now)
ECU Copyright 2015 – CSG 2344 School of Computer and Security Science

## Slide 19: Timeboxing
Each Timebox is a planned portion of work
Each time box has a set time
The team is empowered to do what they need to do in the timebox
They must never compromise quality
The project NEVER moves to the next timebox until everyone agrees that the previous timebox is complete.
At the end of the timebox – the next timebox is planned – including what will be done and how much time is needed.l
ECU Copyright 2015 – CSG 2344 School of Computer and Security Science

## Slide 20: Timeboxing
Feasilibility
Foundations
Timebox 1
TB2
TB3
TB4
TB5
TB6
Iteration
Iteration
Iteration
Iteration
Iteration
ECU Copyright 2015 – CSG 2344 School of Computer and Security Science

## Slide 21: Within each Timebox
Timebox 1
Timebox 2
Iteration
Kick Off
MoSCoW
Kick Off
MoSCoW
Investigation
Refinement
Consolidation
Investigation
Refinement
Consolidation
Close Out
Close Out
Iteration
ECU Copyright 2015 – CSG 2344 School of Computer and Security Science

## Slide 22: Kick Off
Each iteration of a timebox starts with a “kick off”.
Decide the objectives of the Timebox.
Determine if it can be done in the allocated time.
Decide whether it is the right “next step” to take.
Agree on the acceptance criteria.
Analyse the risks for this timebox.
ECU Copyright 2015 – CSG 2344 School of Computer and Security Science

## Slide 23: Controlling a Timebox
The 3 main stages of a timebox include Investigation, refinement and consolidation
Investigation: 15% - Detail all of the products to be delivered and in what quantities
Refinement: 70% - The bulk of the development and testing – inline with agreed priorities
Consolidation: 15% - Tying up loose ends and ensuring products meet the acceptance criteria
ECU Copyright 2015 – CSG 2344 School of Computer and Security Science

## Slide 24: Close -Out
This is the Formal acceptance of the timebox deliverables by the business visionary and the technical coordinator.
Close out ensures that what has been dome has been accepted as finished.
ECU Copyright 2015 – CSG 2344 School of Computer and Security Science

## Slide 25: Deployment
After a number of successful iterations a product may be ready to deploy.
Remember that Agile aims to get products deployed quickly so as to get results. Deployed products can still be refined to improve their results.
This is a fundamentally different philosophy to traditional Project Management
ECU Copyright 2015 – CSG 2344 School of Computer and Security Science

## Slide 26: Post Product – Benefits assesment
Describe how the benefits have accrued (ie what has now improved)
Describe how the change has been made
Explain what has enabled formal acceptance to have been achieved.
ECU Copyright 2015 – CSG 2344 School of Computer and Security Science

## Slide 27: Agile inside Traditional PM
Remember that Agile is designed to work “inside” a traditional project management environment.
Traditional Project Managers can have traditional elements going on in a large scale project – whilst also incorporating Agile PM to assist rapid deployment of ICT innovation.
ECU Copyright 2015 – CSG 2344 School of Computer and Security Science