# Alpha Apples Meeting Minutes: 20150903

By Marty

## Attendance

Marty, Nomin, Lydia, Liberty

## Discussion

* Team agreed that approach to assignment should be towards a "hypothetical" project towards entire project lifecycle
  + Rather than just focused on the Stages of deliverables
* Reviewed current work
  + Some wording to be updated in Scope Statement
  + Also agreed that physical design of tablet is out of scope
    - Out of scope to be updated
* Reminders
  + Note down any costings if available for any aspect of the project
  + Keep track of time when completing work for project

## App ideas

1. Kindle like app for reading
2. Health care
3. Aged care
4. Health education
5. Maternal health
6. Social/emotional wellbeing
7. Stolen generations
   * Family tree
8. Diseases
9. Web videos
10. Mental health
11. Brain training
12. Drug and alchohol
13. Youth
14. Aboriginal languages
    * Translation from voice
15. Off-the-shelf social network
    * What is out there
    * Social media campaign
16. Instant messaging app
17. Job seeking app

Could also add some apps targeting indigenous youths

## Action items

* Marty
  + Due 11/9/15
    - Research
      * 8 apps
  + Due 18/9/15
    - Stakeholder analysis
* Nomin
  + Immediately
    - Update out of scope
      * Include physical design of tablet is out of scope
  + Due 11/9/15
    - Research
      * 8 apps
  + Due 18/9/15
    - Stage 2 progress report
* Lydia
  + Due 11/9/15
    - Research
      * Tablet choice
        + Android or iOS
        + Brand if Android
        + Include costing if possible
  + Due 18/9/15
    - Human resources requirements
* Liberty
  + Due 11/9/15
    - Research
      * Location of communities
      * Population
  + Due 18/9/15
    - Risk assessment